## Slide 1: Factors that influence software project cost and schedule estimation
Presented by:
Muhammad Usman Janjua (BSCS F-19-M70)
Sec: B

## Slide 2: Introduction
Project management is application of knowledge, skills and tools
Project management process includes, balancing project scope, time and cost.
In 1994, 31% of projects were cancelled before completion and 53% exceeding their original cost estimate.
Main reason for cost estimation failure is lack of management, project design, communication, price change and technical factors.

## Slide 3: Old papers
Name | Author | Method | Conclusion
Software Project Effort and Cost Estimation Techniques(8, August 2013 ) | Jyoti G. Borade Vikas R. Khalkar | Boehm’s classification system | Testing activities make up 40% total software development effort. Hence, test effort estimation is crucial part of estimation process.
An Empirical Study of Software Cost Estimation in Saudi Arabia Software Industry(6,January 2015) | A. Gumaei, B. Almaslukh and N. Tagoug | expert judgment, price-to-win, estimation by analogy and algorithmic model | Most of the companies use Expert judgment , COCOMO, and price-to-win methods in software cost estimation.
Software crisis in Sudan) 4-7 September 2001) | Awad Elkrim Mohammed Yousif | Automated estimating tools | A missed schedule, however, can reduce market impact, create dissatisfied customers, and raise internal costs by creating additional problems during system integration.

## Slide 4: CONT…
NAME | AUTHOR | METHODS | CONCLUSION
Software Development Risk: Opportunity, Not Problem(September 1992) | Roger L. Van Scoy | Identify Analyze Plan Track Control Communicate | the evidence from other engineering disciplines strengthens our belief that software technical risks can be managed.
Factors Influencing Software Development Productivity - State of the Art and Industrial Experiences (2009) | Adam Trendowicz, Jürgen Münch | The productivity factors selected by researchers and software practitioners confirm requirements specification, coding, and testing | The major outcome of the study is that the success of software projects still relies upon humans.

## Slide 5: Methodology
The study adopted a sequential mixed method approach.
In this they gathered different project managers, researchers to ask a question “what they think are the factors that influence the accuracy of software project estimation in Sudanese software companies?”
Participants were project manager, academies and senior developers
The information gathered from this part of the research project, indicated that the training and experience of project managers and software developers is one of main factors that influence the estimation process

## Slide 6: ANALYSIS AND DISCUSSION OF QUALITATIVE STUDY FINDINGS
First phase of the analysis is to identify the broad or strategic areas that are important to improve the estimation process.
The second part of the analysis clusters the factors in terms of their importance to the different stakeholders

## Slide 7: ANALYSIS AND DISCUSSION OF QUANTITATIVE STUDY FINDINGS
At this stage of the research project, the study focused on the t raining and experience factor that was highlighted by the qualitative inquiry into factors influencing cost estimation that gathered information through interview with different stakeholders
In this step they asked from several students which results in agreement ranges from 41% to 55%.
Males in MSc level have a higher tendency to strongly disagree

## Slide 8: Conclusion
The findings from this study show that software development projects in Sudan face similar challenges to the global scene. Because the software development profession is still young in Sudan
Lack of adoption of software engineering practices (project management factors) and poor human level interactions and organizational politics (organizational factors) are the major causes of software development failures in Sudanese software development companies
Moreover, the study found that lack of definition of roles and responsibilities in software projects, as communication problems with clients, exacerbate the situation